## Slide 1: Issues on github
#43 add how-to page with instructions
  See next slide
#44 bug: alert box “echo” effect
  alert box appears if user makes valid choice after making invalid choice
#45 ability to delete name from list
  We talked about this already
#46 export tree
  Provide a way for user to get the Newick tree (email self, tweet, send to browser)
Priority = high
Done!
Done!
Done!
Done!

## Slide 2
Home page
Add help button
Links to ‘howto’ view
use content from github file in design/howto_page.html
Priority = high
We don’t know which icon to use
Done!

## Slide 3
Most apps use tiny 8 or 9 pt text under icon
Capture
Buttons do nothing.
Suggestion: remove them, or add an alert that says “Sorry, this feature is not yet implemented!”
Use logo. Change top strip background color to grey so that logo is fully visible.
Priority = medium
+
Home
Home
Help
Capture
Add list
Add list

## Slide 4
Suggestions
change index.html to “Oops!”
text: “Select (or create) a list first, before trying to capture names”
Priority = medium
We need to explain to the user how the routing works here
Note: the rounded corners look better, but some of the alert boxes have square corners

## Slide 5
2. Insert after “list.”:
Swipe right to delete a name.
Priority = medium
3. Insert:
To share or export, choose “view in browser”, then use the browser’s sharing features (e.g., mailto).
1. Too much whitespace. Can you find a font and line-spacing that makes this more compact? You may have to tweak the css.

## Slide 6
Priority = medium
Swipe feature
The swipe feature works, but the graphics do not show any actual swiping movement, only the end result of the swiping. This will confuse users.

## Slide 7
Priority = medium
Don’t allow cancel. The usual workflow is to repeat the capture step. When done, the user will choose “Go to list” to see the results. See the next slide for the capture message.
Replace “Species names” with “Go to list”
Go to list

## Slide 8
Use alert box to tell the user what was added to the list.
Success!
Names added: Lophodytes cucullatus
1 name
> 1 names:
Tell user how many
OK
Success!
Names added: Lophodytes cucullatus and X others
OK
Priority = medium

## Slide 9
Priority = medium
Remove ottIds from labels
Remove internal node labels– they are confusing and sometimes overlap tip labels

## Slide 10
Priority = medium
Add help button to bottom strip of every view

## Slide 11
User action:
choose image with no scientific names
Response:
app alerts user
Suggestion:
change index.html to “Oops!”
change message to: ‘’No scientific name was found. Please try again.’’
Priority = medium

## Slide 12
User: choose image with no text at all
app runs OCR
App runs GNRD
App doesn’t run GNRD
App shows alert
(No alert)
We don’t know why it sometimes runs GNRD or sometimes doesn’t
Suggestion: alert user “Oops! No text found in image”
Priority = low

## Slide 13
User action:
Enter wrong name or password
Response:
alert box
Suggestion:
change index.html to “Oops!”
‘’Username or password error. Please try again.’’
Priority = low

## Slide 14
Suggestion:
* Simpler: “Please select a list to store new species names”
* Be sure not to use “seclect”
Priority = low

## Slide 15
User action:
select “Use this image”
Response:
network error alert
Suggestion:
change index.html to “Oops!”
“Network error. Please check your connection and try again.”
Priority = low